# Request for Proposal — Enterprise Cloud Migration

# 1. Client / Organisation

Acme Financial Services

# 2. RFP Reference Number

RFP-2026-CLOUD-118

# 3. Solution Domain

Cloud Migration

# 4. Region

North America

# 5. Submission Deadline

10 Jul 2026

# 6. Background

Acme Financial Services seeks a partner to migrate its on-premises core banking workloads to a managed public cloud platform with high availability, strong security, and full regulatory compliance.

# 7. Functional Requirements

Migrate 120 application workloads from on-premises VMware to the cloud with minimal downtime.

Provide a phased migration plan (assess, pilot, migrate, optimise).

Re-platform two monolithic applications into containerised microservices.

Set up CI/CD pipelines for automated deployment.

Provide a unified observability and monitoring dashboard.

# 8. Non-Functional Requirements

Achieve 99.95% platform uptime SLA.

Recovery Time Objective (RTO) under 30 minutes; Recovery Point Objective (RPO) under 5 minutes.

Support auto-scaling to handle 3x peak load.

# 9. Compliance & Security Requirements

Customer data must remain in-region per local data-residency regulation.

Solution must be SOC 2 Type II and ISO 27001 certified.

Encryption at rest and in transit (AES-256, TLS 1.2+).

# 10. Commercial / Pricing Line Items

Compute instances (managed VMs) (per month, 12 instances)

Managed Kubernetes service (per cluster per month)

Migration professional services (labor, estimated 480 hours)

24/7 managed support (per month)

# 11. Evaluation Criteria

Technical approach 40%

Compliance & security 25%

Commercials 20%

Experience & references 15%

# 12. Submission Instructions

Responses must be submitted in PDF or DOCX format by the submission deadline.

Vendors must address every functional and compliance requirement explicitly.

Pricing must be itemised and valid for 90 days.